Project Planning Phase

Project Planning Template

(Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 November 2025 |
| --- | --- |
| Team ID | NM2025TMID00562 |
| Project Name | Laptop Request Catalog Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Form Creation | USN-1 | As a ServiceNow developer, I can create a Laptop Request Catalog Item form for employees to submit requests. | 3 | High | Visweswaran VJ |
| Sprint-1 | Form Configuration | USN-2 | As a developer, I can configure fields for laptop type, RAM, storage, and justification in the catalog item. | 2 | High | Aareef Mohammed |
| Sprint-2 | Workflow Automation | USN-3 | As an admin, I want to design a Flow Designer workflow that routes requests to the manager for approval. | 4 | High | Vishnu M |
| Sprint-2 | IT Fulfillment Task | USN-4 | As an IT staff member, I can automatically receive a task once the manager approves a request. | 3 | High | Rio Francis |
| Sprint-3 | Notification System | USN-5 | As a requester, I want to receive automatic email updates about my request status. | 2 | Medium | Aareef Mohammed |
| Sprint-3 | Dashboard Tracking | USN-6 | As an admin, I can monitor all laptop requests through a dashboard and track SLA performance. | 3 | Medium | Visweswaran VJ |
| Sprint-4 | Testing & Documentation | USN-7 | As a tester, I will validate all workflows and document the final architecture and implementation steps. | 3 | Medium | Rio Francis |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 June 2025 | 06 June 2025 | 20 | 06 June 2025 |
| Sprint-2 | 20 | 6 Days | 07 June 2025 | 12 June 2025 | 19 | 12 June 2025 |
| Sprint-3 | 20 | 6 Days | 13 June 2025 | 18 June 2025 | 20 | 18 June 2025 |
| Sprint-4 | 20 | 6 Days | 19 June 2025 | 24 June 2025 | 20 | 24 June 2025 |

Velocity Calculation:
Average velocity =

(Total Story Points Completed) ÷ (Total Duration in Days)
Total = 79 points over 24 days → Velocity = 3.29 points/da